AXRIK AFTER-ACTION · FIRST BUILD Doing the next one in half the time. JG Foods was the first AXRIK build — a customer website and bespoke back-office for a mobile butcher, delivered in ~35 hours over 7 sessions. This playbook turns the lessons into a reusable kit, skills and a process, so the next client starts at ~60% done.

What the first build cost

Two apps (1,700-line website + 6,200-line single-file admin), 16 tables, 3 Netlify functions, 3 live AI features — ~35 hours, 7 sessions, 16 migrations. The headline opportunity isn't the features; it's that roughly half the migrations were rework, not new work. That's the time to claw back.

The five things that caused rework

Each is now pre-solved in the kit — this is the core of the saving.

1. Security written broad, then hardened four times [BIGGEST WIN] RLS started as "any logged-in user = full access", then took four later migrations to get right. Fix: ship role-based RLS — admin / staff / account / public — in the first RLS migration, financial tables admin-only from day one.

2. Trigger edge cases found in production Slot counts didn't update when an order was moved between slots; the signup trigger broke on null metadata. Both are baked into the starter schema correctly.

3. Incremental migrations for one cohesive model 16 migrations grew one at a time. Next build, the whole spine lands in three consolidated, customisable files.

4. Config hard-coded, then edited repeatedly Delivery days, cut-offs and copy were constants, so every tweak was a code change. Fix: an app_settings key/value table.

5. Leftover placeholders shipped, then fixed Stale integration notes reached the client and became confusing 'fix' commits. Fix: an end-of-session hygiene sweep.

The kit: what's reusable

Starter kit — the ~60% head start

Genericised base schema + triggers, day-one role-based RLS, the place_order RPC, the generic Claude proxy, and the self-service user-management function — plus working website and admin shells. For any scheduled-delivery / ordering business this is the backend before you write new code.

Skills that auto-trigger next time

axrik-project-kickoff — the proven phase order + admin-shell pattern

axrik-ai-features — one-proxy architecture + fallback recipes

axrik-deliverables — all paperwork templates, branding + voice

supabase-patterns (addendum) — day-one RLS, triggers, self-service users

Prompt library

Nine copy-paste prompts for the recurring moments — kickoff, backend, website, admin screen, AI feature, build summary, go-live, client email, hygiene sweep.

The next-build workflow — target ~15–18h

Discovery first, schema before screens. Model from the client's real spreadsheets/messages. The two ends are one system sharing one database.

Day one: clone the starter kit, run 001→002→003, customise the markers. Backend secure and ordering-ready in ~30 min.

Website → admin → AI → go-live. AI layers on last, always with a fallback.

Build config into app_settings, not constants.

End every session with the hygiene sweep. Kills the 'fix' commits.

Hand over from templates: go-live checklist, testing worksheet, build summary, by-the-numbers.